## Slide 1: Module EN 4202 : Project EXPERIMENTING THE SUITABILITY OF WIFI-DIRECT FOR INTELLIGENT TRANSPORTATION SYSTEMS Supervisor : Dr. Tharaka Samarasinghe
Department of Electronics and Telecommunication Engineering University of Moratuwa
22nd July 2016

## Slide 2: Group members
120415V Nanayakkara N.P.
120459H Perera B.A.V.
120631E Siriwardhana M.A.A.S.
120700P Welagedara T.D.

## Slide 3: Problem Statement
Shortcomings of DSRC for ITS
  Hardware available only in newer vehicles
  Hardware cost
  Likely to take a long time to deploy
  Pedestrians cannot be included

## Slide 4: Primary Objectives
Create a Wi-Fi direct network
Measure the performance of the network
Suggest and implement improvements for the network
Compare performance

## Slide 5: Scope
Create a Wi-Fi Direct network using Android phones
Implement automatic authentication feature in the Wi-Fi network
Monitor network packets using Wireshark
Measure performance measures (packet losses, transmission delays with respect to distance between members, speed and number of members in the group etc.)
Compare measured performance with required performance for an ITS
Suggest and implement suitable improvements for the current network

## Slide 6: Literature review
Wi-Fi Direct communication
  Device-to-device Communications With Wifi Direct: Overview And Experimentation, Daniel Camps-mur, Andres Garcia-saavedra And Pablo Serrano
Wi-Fi Direct and DSRC comparison
  Inter-vehicular communication for collision avoidance using Wi-Fi Direct, Thesis, Chaitra Satish
Nominating a Backup Group Owner (BGO)
  Increased Persistence of Wi-Fi Direct Networks for Smartphone-based Collision Avoidance, Thesis, Priyanka Angadi

## Slide 7: Literature review
An algorithm for reduction of delay in group formation
  WD2: An Improved WiFi-Direct Group Formation Protocol, Hongxu Zhang, Yufeng Wang, and Chiu C. Tan
Wi-Fi Direct implementation using Android
  Automatic Android-based Wireless Mesh Networks, Paul Wong, Vijay Varikota, Duong Nguyen and Ahmed Abukmail

## Slide 8: Alternative strategies
Devices
  Wi-Fi modules – with microcontrollers
  Laptops – on Linux
  Android phones
Authentication
  Manual authentication (WPS)
  Root android phones
  WPA2 authentication
Monitoring
  Log files
  Wireshark

## Slide 9: Strategies
Android phones + Root Android phones + Wireshark
Android phones + WPA2 Authentication + Wireshark
Android phones + Root Android phones + Log files
Android phones + Manual Authentication + Wireshark
Laptops + Log files
Laptops + Wireshark
Wi-Fi modules + Wireshark

## Slide 10: Architecture
Wi-Fi Direct Network:
Android Phones
Implementing Automatic Authentication
Wi-Fi Network with Automatic Authentication
Test Environment:
Changing Distance between the Members in the Network (Members are still)
Changing the Moving Speed of Members (Keeping the Distant Constant)
Changing the Number of Members in the Group
WireShark Tool
Measuring Performances: Packet Loss, Transmission Delay
Required Performance measures by ITS
Compare
Optimizations

## Slide 11: Benefits and Beneficiaries
ITS designers
General Public
3rd World Communities – Since DSRC penetration is very low and availability of Wi-Fi Direct
Research Community
Notes: GM Cadillac CTS

## Slide 12: RISKs and plans
Variability of performance of app due to different Android versions
  Use phones with the same Android OS
Risk of damaging phones after rooting

## Slide 13: Resource Requirements
Android phones
Wi-Fi signal free area

## Slide 14: Budget and Funding
Grant is already available for the simulation project
If the available number of Android phones is sufficient, no further funding is required.

## Slide 15: Task Delegation
 | Nanayakkara N.P. | Perera B.A.V. | Siriwardhana M.A.A.S. | Welagedara T.D.
Creating the basic network |  |  |  | 
Implementing automatic authentication |  |  |  | 
Monitoring network traffic |  |  |  | 
Designing suitable performance measures |  |  |  | 
Measuring performance |  |  |  | 
Implement possible improvements |  |  |  | 

## Slide 16: Timeline
2016
2017
Today
Jul
Aug
Sep
Oct
Nov
Dec
2017
START
7/25/2016
TODAY
10/13/2016
END
1/20/2017
7/25/2016 - 12/30/2016
Research
8/8/2016 - 8/19/2016
Creating a basic network
8/22/2016 - 9/30/2016
Implementing automatic authentication
8/29/2016 - 9/9/2016
Monitoring network traffic
10/3/2016 - 10/21/2016
Performance measures
10/24/2016 - 10/28/2016
Measuring performance
10/31/2016 - 1/20/2017
Suggesting and implementing improvements

## Slide 17: progress
Measuring Wi-Fi Direct signal range
  Approximately 50m
  Inside moving vehicles : 30-40m

## Slide 18: progress
Wi-Fi Direct Android app
  Manual authentication
  Exchange messages between group owner and group members

## Slide 19: progress
Wi-Fi Direct Android app
  Automatic authentication (WPA2)
  Exchange messages between group owner and group members

## Slide 20: progress
Monitoring packets with Wireshark
  Decryption of messages

## Slide 21: Thank you…..!
Notes: There are some application level
shortcomings identified in WD, such as, user intervention
required for connection, ambiguity in selecting a group to
join while more groups are available and implementation
differences between operating systems and versions. These
shortcomings also need to be addressed to fine tune WD for
VANETs.